# Project Design Phase

## Sprint Planning & Velocity

Project Name: Smart Library Request Workflow in ServiceNow

## Basic Concepts

- Sprint: A fixed time period where tasks are completed

- Epic: A large module of work (cannot complete in one sprint)

- Story (User Story): Small task under an Epic

- Story Point: Effort required to complete a task

### Story Point Scale:

- 1 → Very Easy

- 2 → Easy

- 3 → Moderate

- 5 → Difficult

# Sprint 1

## Epic 1: Setup & Roles

- Create Roles (Student, Librarian) → 2

- Configure Access Control (ACL) → 3

## Epic 2: Table Creation

- Create Book Table (u_book) → 2

- Create Borrow Request Table (u_borrow_request) → 2

- Link Book with Borrow Request → 1

## Epic 3: Field Configuration

- Add fields to Book (Title, Author, ISBN, Status) → 3

- Add fields to Borrow Request → 3

### Total Story Points in Sprint 1 = 2 + 3 + 2 + 2 + 1 + 3 + 3
                                                    = 16

# Sprint 2

## Epic 4: Business Logic

- Reference Qualifier (only available books) → 3

- UI Policy (lock fields after approval) →2

## Epic 5: Workflow Automation

- Create Flow Designer (Approve → Issue Book) → 5

- Update Book Status automatically → 2

## Epic 6: Features & Reporting

- Add Related List (Borrow Requests in Book) → 2

- Email Notifications → 2

- Report (Most Borrowed Books) → 3

### Total Story Points in Sprint 2 = 3 + 2 + 5 + 2 + 2 + 2 + 3
                                                        = 19

# Velocity Calculation:

Velocity = Total Story Points / Number of Sprints

= 35/2

= 17.5 ≈ 18

## Final Velocity : 18 Story Points per Sprint